Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID21049 |
| Project Name | Flight finder-navigating your air travel options |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect data from various APIs/sources | 2 | High | 1 |
| Sprint-1 | Data Collection | USN-2 | Load collected data into storage/memory | 1 | High | 2 |
| Sprint-1 | Data Preprocessing | USN-3 | Handle missing values in dataset | 2 | Low | 3 |
| Sprint-1 | Data Preprocessing | USN-4 | Convert/encode categorical data | 2 | Medium | 4 |
| Sprint-2 | Model Building | USN-5 | Build a machine learning model to recommend or classify flights | 5 | High | 1 |
| Sprint-2 | Model Building | USN-6 | Test model accuracy and performance | 3 | High | 2 |
| Sprint-2 | Deployment | USN-7 | Design working HTML pages for frontend | 3 | Medium | 3 |
| Sprint-2 | Deployment | USN-8 | Deploy using Flask and integrate model | 5 | High | 4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 17 June 2025 | 21 June 2025 | 8 | 21 June 2025 |
| Sprint-2 | 16 | 5 Days | 22 June 2025 | 26 June 2025 | 16 | 26 June 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visua

l

-

paradigm.com/scrum/scru

m

-

burndow

n

-

chart

/

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s

Reference:

https://www.visua

l

-

paradigm.com/scrum/scru

m

-

burndow

n

-

chart

/

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s

Reference:

t

https://www.atlassian.com/agile/projec

-

managemen

t

https://www.atlassian.com/agile/tutorials/ho

w

-

t

o

-

d

o

-

scru

m

-

wit

h

-

jir

a

-

softwar

e

https://www.atlassian.com/agile/tutorials/epic

s

https://www.atlassian.com/agile/tutorials/sprint

s

https://www.atlassian.com/agile/projec

t

-

management/estimatio

n

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s

t

https://www.atlassian.com/agile/projec

-

managemen

t

https://www.atlassian.com/agile/tutorials/ho

w

-

t

o

-

d

o

-

scru

m

-

wit

h

-

jir

a

-

softwar

e

https://www.atlassian.com/agile/tutorials/epic

s

https://www.atlassian.com/agile/tutorials/sprint

s

https://www.atlassian.com/agile/projec

t

-

management/estimatio

n

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s